Document Status Report for IEC SC86C

Prepared by the Secretary, Fred Heismann (fheismann@ipgphotonics.com), and the Assistant Secretary, Elaina Finger (fingerem@corning.com)

-------------------------------------------------------------------------------------------------

International Electrotechnical Commission

TC86:  Fibre Optics

SC86C:  Fibre Optic Systems and Active Devices  (sc86c@iec.ch)

WG4:  Fibre optic active components and devices  (sc86cwg4@iec.ch)

| Code |  | Meaning |  |  | Step |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| WD |  | Working Document |  |  | Attached to an NP or DPAS. |  |  |  |
| NP |  | New work item Proposal |  |  | Need a PL. WD is attached for a 2-month or 3-month ballot. NP is not required for a TR. |  |  |  |
| DPAS |  | Draft Publicly Available Specification (Pre-Standard) |  |  | WD is attached, for a 2-month ballot or TC/SC approval. Approval sends it for PAS and CD. |  |  |  |
| RVN |  | Result of Voting on an NP or a DPAS |  |  | NP: Majority of P-Members must approve; need at least 5 Experts; comments attached. Approval starts the 6-year ‘clock’ Edit WD for a CD or CDV. DPAS: Experts not required; comments invited; approval leads to a PAS. |  |  |  |
| PAS |  | Publicly Available Specification |  |  | Rapid publication, up to 3-year lifetime. |  |  |  |
| CD |  | Committee Draft for comment |  |  | Follows the NP or DPAS, for a 2-month or 3-month ballot. For a TR it is the first ballot. |  |  |  |
| CC |  | Compilation of Comments on a CD |  |  | Accommodate comments; edit the CD for 2CD or CDV. |  |  |  |
| CDV |  | Committee Draft for Vote |  |  | Follows the NP or DPAS or CD. Send for FR translation (2-month waiting limit). 5-month ballot, usually EN-only. Circulation (CCDV) stops the 6-year clock? |  |  |  |
| DTR |  | Draft Technical Report |  |  | Equivalent to a CDV. Can issue with TC/SC approval, without a CD. |  |  |  |
| RVC |  | Result of Voting on a CDV or DTR |  |  | No major technical changes allowed. Edit the CDV for a 2CDV or FDIS; edit the DTR for IS. |  |  |  |
| FDIS |  | Final Draft International Standard |  |  | Select a SD; 2-month ballot. Submission stops the 6-year clock? Fill out marketing form. Required only if the RVC has one of: negative votes, substantive comments, CENELEC parallel voting. Not required for a TR. Include FR if possible. |  |  |  |
| TR |  | Technical Report |  |  | Does not require an NP or CD (latter with TC/SC approval) or FDIS, but only a DTR. |  |  |  |
| RVD |  | Result of Voting on an FDIS (prepared by the CO) |  |  | Purely editorial comments only. Edit for IS. |  |  |  |
| IS |  | International Standard |  |  | PUB |  |  |  |
| PUB |  | Published IS |  |  | Begin maintenance. |  |  |  |
| RD |  | Review Date |  |  | Issue an SRR by this date, based on the WG recommendation. This is at least 2 years before the SD. |  |  |  |
| SRR |  | Stability Review Report |  |  | Request approval to withdraw, reconfirm, revise; or amend. Revise or amend: Can attach ed.2 CD (requesting comments) or give an ed.2 CD date. SRR passes if there are no negative votes within 2 months. |  |  |  |
| SD |  | Stability Date |  |  | Complete SRR recommendation by this date. |  |  |  |
| CO | the Central Office |  | EN | the English file |  | S | the Secretary |  |
| PN | Project Number |  | FR | the French file |  | AS | the Assistant Secretary |  |
| PL | Project Leader |  | PW | Programme of Work |  | C | the Convenor |  |

In the following tables, all documents are Ed. 1.0 unless otherwise noted.
Highlighting: Activity since last annual meeting. Discussion required at next meeting.  Urgent action required.

| ### SC86C/WG4 (active components & devices) document status |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| IEC PN | Title |  | Start |  | Earlier Steps | Recent Steps | P L |
| 61290-1-1 |  |  |  |  |  |  |  |
| 61290-1-1 | Part 1-1: Optical spectrum analyzer method (joint project with SC86C WG3) | PUB 98-05 Ed. 2.0 02-06 PUB 06-08 4y 2m Ed. 3.0 13-07 PUB 15-05 1y 10m Ed. 4.0 18-11 PUB 20-09 1y 10m |  | RD 2001, SD 2003 01-10 mtg: S to send SRR recommending revision 01-11-23: published files received from CO 02-02-22: S sent pre-CD file to PL 02-03 mtg: combine with 61290-2-1. 02-06-07: 86C/437/SRR circulated for revision 02-06-26: revised EN sent to PL 02-10-22: Discuss CD in WG 03-10-13: Ask PL to complete CD by Email 04- 02-20: New PL assigned, Mr. Emori 04-09-10: Need CD, discuss in WG 05-01-28: 86C/648/SRR circ. To reconfirm Ed. 1.0 RD 2003-10, SD 2005-10 05-02-09: SMB agrees to delayed schedule 05-03-04: Discussed in WG. CDV by 05-05-01 05-06-10: 86C/670/CD circulated 05-09-16: CD closes 05-09-23: 86C/681/CC circulated 05-10-18: CDV discussed and approved by WG 05-11-31: SMB Report - >3, <4 yrs old 05-12-02: French translation requested 06-02-02: FR translation promised. 05-12-13: FR received - 86C/694/CDV circulated 06-05-19: CO edited document received 06-06-16: CDV closed. APPROVED 06-06-23: 86C/710/RVC circulated 06-06-23: 86C/711/SRR circulated 06-06-28: Ed 2 IS sent to CO 06-07-13: Ed. 2 manuscript “received” by CO. 06-08-15: Published 09-06-26: 86C/902/SRR circ. to reconfirm 11-03-05: SRR decision to reconfirm, SD 2013 12-03-03: SR decision to revise 12-03-20: Revisable file sent to PL 12-11-08: Review Ed. 2 draft 12-11-13: Decision to revise in SC86C 13-03-16: Review Ed. 3 CD 13-07-12: 86C/1174/RR circulated 13-07-19: 86C/1177/CD circulated 13-10-25: CD close |  | 13-11-02: Resolve CD comments 14-02-28: 86C/1232/CC circulated 14-03-05: CDV sent to CO 14-05-16: 86C/1235/CDV circulated 14-07-31:CO edited version received 14-09-05: CDV close APPROVED 14-11-08: Resolve CDV comments 14-12-12: 86C/1290/RVC circulated 14-12-17: FDIS sent to CO 15-02-20: 86C/1309/FDIS circulated 15-04-24: FDIS close APPROVED 15-05-01: 86C/1328/RVD circulated 15-05-07: PUB 16-10-09: Review Ed. 4 (with gain ripple for SOA) 16:10-09: Consider revision 17-03-18: Decision to revise 17-03-25: Revisable file sent to Mr. Miura 17-10-03: Review Ed. 4 draft 17-10-09: Request revision in SC86C 18-10-16: Review Ed. 4 CD 18-11-16: 86C/1550/RR circulated 18-11-23: 86C/1563/CD circulated 19-02-15: CD close 19-03-08: Resolve CD comments 19-03-29: 86C/1583/CC circulated 19-06-28: 86C/1605/CD circulated 19-09-20: CD close 19-10-18: Resolve CD comments 19-10-25: 86C/1624/CC circulated 19-12-20: 86C/1629/CDV circulated 20-01-24: 86C/1646/INF Request for early comments 20-01-24: CO edited version received 20-03-13: CDV closed with comments 20-03-13: Resolved comments 20-03-20: 86C/1651/RVC circulated 20-05-27: FDIS registered 20-06-12: 86C/1673/FDIS circulated 20-07-24: FDIS closed with one editorial comment 20-07-31: 86C/1687/RVD circulated 20-09-03: Published RD 2021 SD 2023 | Jutaro Miura/ Junichi Yoshida |
| 61291-2 | Part 2: Digital applications – Performance specification template (Joint project with SC86C WG3) | PUB 00-07 Ed. 2 Pub 07-04 9 m. Ed. 3 11-06 Pub 12-01 7m Ed. 4 14-12 16-02 1y 3m |  | 04-09-10: WG decision to revise 05-03-04: Discuss need for SRR to revise and CD 05-10-18: SRR decision to revise 05-10-15: Editable version sent to PL 06-03-02: Discuss availability of CDV 06-05-23: FR translation requested 06-07-21: FR due 06-07-27: FR received 06-07-28: 86C/727/SRR circulated to revise 06-08-11: 86C/728/CDV circulated 07-01-12: CDV closes APPROVED 07-02-02: 86C/743/RVC circulated 07-04-01: Published 09-10-12: Make SRR decision – defer to next mtg 10-03-19: Make SRR decision to revise 10-10-12: Review Ed. 3 more changes required 11-03-05: Review Ed. 3 draft 11-06-10: French requested 11-08-11: FR due 11-06-15: FR received 11-06-17: 86C/1017/RR circulated 11-06-24: 86C/1018/CDV circulated 11-08-31: CO edited version received 11-09-30: CDV close APPROVED 11-10-23: Resolve CDV comments 11-11-04: French harmonized ver. Requested 11-07-11: French version received. 11-11-11: 86C/1039/RVC circulated 11-11-11: IS sent to CO |  | 11-29-11: IS registered by CO 12-01-10: Published 14-03-08: SR decision to revise 14-10-22: Revisable file sent to PL 14-11-08: Review Ed. 4 14-11-10: Approve revision in SC86C 14-11-17: 4th Ed. Draft received 14-12-12; 86C/1280/RR circulated 14-12-12: 86C/1281/CD circulated 14-03-13: CD close 15-03-21: Review CD comments 15-06-19: 86C/1318/CDV circulated 15-09-09: CO edited version received 15-09-25: CDV close APPROVED 15-10-05: Resolve CDV comments 15-12-18: 86C/1365/RVC circulated 15-12-18: IS sent to CO 15-12-18: FR requested. Will not translate 16-02-18: Published 17-03-18: SR – no decision 17-10-03: SR Extend +1 year NOT DONE 18:10-16: Review Ed. 5 CD 18-10-22: Approve revision (Ed. 5) in SC86C 18-10-22: Reconfirm Ed. 4 in SC86C for +1 year 19-03-08: Maintenance Review Reconfirm +2 yrs 19-10-21: Reconfirmed in SC86C SD 2023 RD 2021 SD 2023 | Atul Srivastava and Makoto Shimokozono |
| 61292-9 | Optical amplifierS -Part 8: Semiconductor optical amplifiers (SOAs) (joint project with WG3) | 12-07 PUB 13-11 1y 4m Ed. 2 17-04 PUB 17-12 8 m |  | 12-07-13: 86C/1079/DC circulated 12-10-17: DC close 12-11-07: Resolve DC comments 12-12-14: 86C/1097/INF circulated 13-01-04: 86C/1109/CD circulated 13-03-08: CD close 13-03-16: Resolve CD comments 13-04-10: FR requested 13-04-12: 86C/1109/INF circulated 13-04-26: 86C/1148/DTR circulated 13-06-03: CO edited version received 13-06-28: DTR close 13-08-23: 86C/1183.RVC circulated 13-08-29: Pub version sent to CO 13-09-03: PUB manuscript registered 13-11-15: Published |  | 16-03-19: SR No decision 16-10-09: SR decision to revise 17-03-18: Review Ed. 2 CD 17-04-28: 86C/1454/RR circulated 17-05-26: 86C/1465/DTR circulated 17-06-16: CO edited version received 17-07-21: DTR close APPROVED 17-10-03: Resolve DTR comments 17-10-27: 86C/1481/RVDTR circulated 17-10-31: TR submitted 17-12-13: Ed. 2 published 18-10-16: SR decision to reconfirm 19-10-18: Maintenance review Reconfirm +3 years 19-10-21: Reconfirmed in SC86C SD 2022 20-10-28: Reconfirmed in SC86C. SD 2022 RD 2020 SD 2022 | Junichi Yoshida and Atul Srivastava |
| 62007 | Semiconductor optoelectronic devices for fibre optic system applications – |  |  |  |  |  |  |
| 62007-1 | Part 1: Specification template for essential ratings and characteristics | PUB 99-01 Ed. 2 07-06 PUB 08-10 1y 4m Ed. 3 13-01 PUB 15-03 2y 2m |  | 03-10-8: Request SRR to reconfirm 03-12-26: 86C/587/SRR circulated 05-10-18 SRR decision to revise 05-12-09: 86C/691/SRR circulated 05-12-31: PL to provide CDV for Ed 2 06-03-04: CDV not available 07-04-01: CDV received from PL 07-04-10: FR requested 07-05-21: FR Received 07-06-01: 86C/762/SRR circulated to revise 07-06-01: 86C/763/CDV circulated 07-09-27: CO edits received 07-11-02: CDV closed PASSED 07-12-28: Response to comments received from PL 08-01-04: 86C/806/RVC circulated 08-02-29: Review CDV comments and resolution 08-03-03: CO edited draft sent to PL for update 08-04-02: Edited draft received from PL 08-05-28: FDIS registered 08-07-18: 86C/849/FDIS circulated 08-09-19: FDIS close APPROVED 08-09-26: 86C/866/RVD circulated 08-10-31: Published |  | 12-03-03: SR decision – revise 12-11-08: Request revision to SC86C plenary 13-01-04: 86C/1110/RR circulated 13-01-04: 86C/1111/CD circulated 13-03-08: CD close 13-03-16: Resolve CD comments 13-04-12: 86C/1141/CC circulated 13-10-31: Resolve CD comments 13-10-31: Decision to reconfirm Ed. 2 13-11-05: Reconfirm Ed. 2 for +1 year 13-11-29: 86C/1141A/CC circulated 13-12-06: 86C/1207/CD circulated 14-02-07: CD close. No comments. 14-03-08: Review CDV draft 14-04-18: 86C/1253/CC circulated 14-07-04: 86C/1256/CDV circulated 14-09-10: CO edited version received 14-10-10: CDV close APPROVED 14-11-06: Resolve CDV comments 14-12-12: 86C/1283/RVC circulated 15-01-27: IS sent to CO 15-03-15: Published 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-10-21: SR Decision to revise 20-10-28: Approved for Revision in SC86C RD 2020 SD 2022 | Makoto Shimokozono |
| 62007-2 | Part 2: Measuring methods | PUB 99-02 Ed. 2 07-06 PUB 09-01 1y7m |  | 03-10-8: Request SRR to reconfirm 03-12-26: 86C/586/SRR circulated 05-10-18 SRR decision to revise 05-12-31: PL provides CDV for Ed 2 05-12-23: 86C/692/SRR to reconfirm 06-03-04: CDV not available 07-04-01: CDV received from PL 07-04-17: FR requested 07-06-17: FR due 07-06-15: 86C/770/SRR circulated 07-06-22: 86C/771/CDV circulated 07-10-10: CO edits received 07-11-23: CDV closed APPROVED |  | 08-02-29: Review CDV comments and resolution 08-03-31: RVC due from PL 08-04-11: 86C/836/RVC circulated 08-08-12: FDIS sent to CO 08-09-02: FDIS registered 08-10-03: 86C/868/FDIS circulated 08-12-03: FDIS close APPROVED 08-12-12: 86C/870/RVD circulated 09-01-15: Published 11-03-05: SR decision. To reconfirm. 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Makoto Shimokozono |
| 62148 | Fibre optic active components and devices - Package and interface standards - |  |  |  |  |  |  |
| 62148-1 | Part 1: General and guidance | 97-02 PUB 02-03 5y 1m Ed. 2 16-07 PUB 17-08 1y 1m |  | 04-09-10: Decision to reconfirm 05-01-28: 86C/651/SRR circulated 07-10-09: Decision to reconfirm 07-10-11: 86C approved reconfirmation 08-11-04: Reconfirm at 86C plenary 09-03-01: Decision to revise 09-10-12: Review Ed. 2 draft 09-10-14: Reconfirm at plenary for 1 year 10-03-19: Discuss SRR decision 10-10-10: Decision to reconfirm for +5 years 13-10-31: SR no decision 14-03-08: SR: Reconfirm SD 2018 14-11-06: Reconfirmation approved in SC86C 15-10-08: Revision approved in SC86C |  | 16-03-19: Review Ed. 2 CD 16-07-01: 86C/1391/RR circulated 16-07-01: 86C/1393/CD circulated 16-09-23: CD close 16-10-07: Review CD comments 16-10-14: 86C/1405/CC circulated 16-10-14: 86C/1406/CDV circulated 17-03-10: CDV close APPROVED 17-03-18: Resolve CDV comments 17-06-01: 86C/1466/RVC circulated 17-06-21: Pub manuscript sent to CO 17-08-31: Published 19-03-08: Maintenance review. Reconfirm SD 2023 19-10-21: Reconfirmed in SC86C SD 2023 RD 2021 SD 2023 | Richard Pitwon |
| 62148-2 | Part 2: SFF 10 pin transceivers | 99-04 PUB 03-02 3y 10m Ed. 2 09-09 PUB 10-12 1y 3m |  | 00-07-14: 86C/285/CD circulated. 00-10-16: CD close. 01-03 mtg: approved for CDV. 01-06-26: EN&FR conciliated. 01-08-24: 86C/355/CC and 86C/356/CDV circulated. 02-01-25: CDV close. 02-02-22: 86C/408/RVC circulated. 02-04 mtg: comments were discussed 02-06-17: sent reminder to PL (and WG S&C) 02-06-26: AS to reconcile. 02-07-03: sent for FDIS. 02-09-30: Answers sent to CO editor 02-11-01: 86C/487/FDIS circulated. 03-01-10: FDIS close 03-01-17: 86C/506/RVD circulated 03-05-01: Corrigendum 1 sent to CO 07-10-09: Decision to revise 07-10-19: Revisable file sent to convenor 08-02-29: Discuss availability of Ed.2 draft 09-03-27: Discuss Ed. 2 draft that combines -2, -7,and -9 09-04-20: CDV received from PL 09-05-01: FR requested |  | 09-07-05: FR due 09-09-08: FR received 09-09-11: 86C/922/SRR to revise 09-09-18: 86C/923/CDV circulated 10-01-21: Revised FR received 10-02-19: CDV close APPROVED 10-03-19: Resolve CDV comments at meeting 10-05-27: CO edited version received 10-06-25: 86C/964/RVC circulated 10-07-12: FR requested 10-07-15: FR received 10-07-16: FDIS sent to CO 10-08-09: FDIS registered 10-09-24: 86C/975/FDIS circulated 10-11-23: Send any editorial corrections to CO 10-11-26: FDIS close APPROVED 10-12-03: 86C/981/RVD circulated 10-12:01: Published 12-03-12: Decision to reconfirm, SD 2019 12-11-08: Request reconfirmation to SC86C 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Eiji Tsumura |
| 62148-3 | Part 3: SFF 20 pin transceivers | 99-04 PUB 03-02 3y 10m Ed. 2 09-11 PUB 10-11 1 yr |  | 00-07-14: 86C/286/CD circulated. 00-10-16: CD close. 01-03 mtg: approved for CDV. 01-07-02: EN&FR conciliated. 01-08-24: 86C/357/CC and 86C/358/CDV circulated. 02-01-25: CDV close. 02-02-22: 86C/406/RVC circulated. 02-04 mtg: comments were discussed. 02-06-17: sent reminder to PL (and WG S&C) 02-04 mtg: comments were discussed 02-06-17: sent reminder to PL (and WG S&C) 02-06-26: AS to reconcile. 02-07-03: sent for FDIS. 02-09-30: Answers sent to CO editor 02-11-01: 86C/488/FDIS circulated. 03-01-10: FDIS close 03-01-17: 86C/507/RVD circulated 07-10-09: Decision to revise 07-10-19: Revisable file sent to convenor 09-03-27: Discuss Ed. 2 draft that combines -3, -8, -and -10 09-04-20: CDV received from PL 09-05-01: FR requested 09-07-05: FR due |  | 09-09-08: FR received 09-09-11: 86C/924/SRR to revise 09-09-18: 86C/925/CDV circulated 10-01-21: Revised FR received 10-02-19: CDV close APPROVED 10-03-19: Resolve CDV comments at meeting 10-05-27: CO edited version received 10-06-25: 86C/965/RVC circulated 10-07-13: FR requested 10-07-16: FR received 10-07-16: FDIS sent to CO 10-08-27: 86C/970/FDIS circulated 10-10-25: Send any editorial corrections to CO 10-10-29: FDIS close APPROVED 10-11-05: 86C/970/RVD circulated 10-11-25: Published 12-03-12: Decision to reconfirm, SD 2019 12-11-08: Request reconfirmation to SC86C 16-03-19: SR Reconfirm SD 2020: 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Eiji Tsumura |
| 62148-4 | Part 4: PN 1x9 plastic optical fibre transceivers | 99-04 PUB 03-06 4y 2m Withdrawn |  | 00-07-14: 86C/280/CD circulated. 00-10-16: CD close. 01-03 mtg: approved for CDV. 01-05-10: PL sent revision to S. 01-08-17: 86C/350/CC circulated. 01-09: sent to AS for translation. 01-12-13: translation & reconciliation received. 02-02-15: 86C/398/CDV circulated. 02-07-12: EN and FR received from CO. 02-07-19: CDV close. 02-07-22: VR received from CO. 02-07-29: draft RVN and pre-FDIS sent to PL; then AS to align FR. |  | 02-09-17: 86C/476/RVC circulated 02-10: RVC to be discussed in WG 03-01-17: 86C/476A/RVC circulated. 03-01-15 FDIS sent to CO. 03-02-28: 86C/521/FDIS circulated 03-05-02: FDIS close 03-05-09: 86C/540/RVD circulated. PASSED 09-10-14: SR decision – reconfirm 11-03-06: SR decision - reconfirm 16-03-19: SR Decision to withdraw 16-10-12: Withdraw in SC86C 16-12-09: 85C/1431/RR to withdraw 16-12-31: Withdrawal RD 2016, SD 2018 |  |
| 62148-5 | Part 5: SC 1x9 fibre optic modules | 01-08 PUB 03-02 1y 6m |  | 00-08-11: 86C/288/NP circulated. 00-09-22: 86C/294/CDV circulated by error. 00-11-15: NP close; approved for CD. 01-02-28: CDV close; approved for FDIS. 01-03 mtg: cancel 294, send 288 for CDV. 01-04-10: EN&FR received. 01-07-02: EN&FR reconciled 01-08-17: 86C/348/RVN and 86C/349/CDV circulated. 01-09-20: files received from the CO. 02-01-23: comments received. 02-02-22: 86C/405/RVC circulated. 02-01-23: comments received. 02-02-22: 86C/405/RVC circulated. |  | 02-04 mtg: comments were discussed. 02-05-22: file circulated by PL. 02-07-19: corrected file received from PL. 02-07-29: S further revised; AS to align FR. 02-07-31: sent for FDIS 02-09-30: Answers sent to CO editor 02-11-01: 86C/489/FDIS circulated 03-01-10: FDIS close 03-01-17: 86C/508/RVD circulated 09-10-12: SR decision - reconfirm 11-03-06: SR decision - reconfirm 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Eiji Tsumura |
| 62148-6 | Part 6: ATM-PON transceivers | 01-07 PUB 03-06 1y 11m Ed. 2 18-11 PUB 20-02 1y 3m |  | 00-08-11: 86C/279/NP circulated. 00-11-05: CD close; approved for CD. 01-03 mtg: approved for CD. 01-07-06: 86C/315/RVN circulated. 01-07-06: 86C/316/CD circulated. 01-10-12: CD close. 01-11-30: 86C/385/CC circulated. 02-04 mtg: comments discussed. 02-05-15: PL sent file; older one. 02-06-10: correct pre-CDV received from PL; AS will translate. 02-07-10: sent for CDV. 02-07-19: 86C/455/CDV circulated. 02-12-20: CDV close 03-03-07: 86C/529/RVC circulated 03-03-11: FDIS sent to CO 03-04-26: 86C/538/FDIS circulated 03-06-27: FDIS close 03-07-04: 86C/552/RVD PASSED 07-10-05: Decision to reconfirm 07-10-11: 86C approved reconfirmation 08-11-04: Reconfirm at 86C plenary |  | 11-03-06: SRR decision- reconfirm 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Decision to revise 18-09-04: Revisable file sent to PL 18-10-16: Review Ed. 2 CD 18-10-22: Propose revision in SC86C 18-11-23: 86C/1561/RR circulated 18-11-23: 86C/1565/CD circulated 19-02-15: CD close 19-03-09: Resolve CD comments 19-04-12: 86C/1588/CC circulated 19-06-07: 86C/1590/CDV circulated 19-08-30: CDV close APPROVED No comments No need for FDIS stage 19-08-30: CO edited version received 19-09-13 86C/1613/RVC circulated 19-10-18: Review final IS 19-10-21: Ed. 1 Reconfirmed in SC86C SD 2023 19-12-02: IS registered by CO 20-02-25: Published Ed.2 RD 2021 SD 2023 | Makoto Shimokozono |
| 62148-11 | Part 11: 14-pin modulator-integrated laser diode transmitters Edition 2: Part 11: 14-pin active device modules | 01-07 PUB 03-09 2y 2m Ed. 2 06-11 PUB 09-06 2y 7m |  | 00-11-17: 86C/302/NP circulated. 01-02-16: NP close. 01-03 mtg: approved for CD to incorporate comments from 305/NP and 306/NP. 01-07-06: 86C/317/RVN and 86C/318/CD circulated. 01-10-12: CD close. 01-11-30: 86C/386/CC circulated. 02-04 mtg: comments were discussed. 02-06-25: reminder and pre-CDV sent to PL. 02-07-31: message sent to PL. 02-09-13: 86C/466A/CDV circulated 03-02-21: CDV close 03-03-04: Revised draft to AS for FR translation 03-03-07: 86C/530/RVC circulated 03-05-04: FR due 03--04-16: FDIS to CO 03-06-13: 86C/545/FDIS circulated 03-08-15: FDIS closes 03-08-22: 86C/565/RVD circulated PASSED 03-10-08: Discuss CO editor comments in WG4 06-03-04: Discuss adding pump laser diodes 06-10-13: Discuss Ed. 2 draft 06-11-17: 86C/734/SRR circulated to revise |  | 06-11-17: 86C/735/CD circulated 07-02-23: CD closes 07-03-24: Discuss CD comments 07-05-25: 86C760/CC circulated 07-06-04: Revised CD received from PL 07-09-06: FR requested 07-11-06: FR due 08-02-01: 86C/808/CDV circulated 08-04-02: Edited version received from CO 08-07-04: CDV closes APPROVED 08-08-08: 86C/855/RVC circulated 08-10-29: Resolve CDV comments 09-03-06: 86C/855A/RVC circulated 09-03-05: FDIS sent to CO. 09-04-10: 86C/882/FDIS circulated 09-06-12: FDIS close APPROVED 09-06-19: 86C/898/RVD circulated 09-06-25: PUB 11-03-06: SR decision - reconfirm. 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Makoto Shimokozono |
| 62148-12 | Part 12: Laser transmitters with a coaxial RF connector | 02-02 Pub 04-02 2y 0m |  | 01-03 mtg: NWIP. 01-04-23: file received from PL. 01-08-17: 86C/345/NP circulated. 01-11-23: NP close. 02-02-22: 86C/403/RVN circulated. 02-04 mtg: comments discussed. 02-05-15: PL sent file; older one. 02-06-10: correct pre-CD received from PL; sent to AS for formatting. 02-06-14: 86C/455/CD circulated. 02-09-20: CD close 02-09 -27 86C/481/CC circulated 02-10-24: CC discussed in WG 02-12-28: 86C/xxx/CDV to CO 03-01-09: FR translation requested 03-02-28: FR translation due |  | 03-02-07: 86C/514A/CDV circulated 03-07-11: CDV close 03-08-01: 86C/559/RVC circulated 03-08-24: 86C/581/FDIS sent to CO 03-11-21: 86C/581/FDIS circulated 03-01-21: 86C/581/FDIS circulated 03-01-29: 86C/599/RVD circulated PASSED 08-02-29: SRR decision to revise 08-04-02: Ed. 2 draft received from PL 09-03-01: Request revisable ed. 1 from CO. 09-03-27: SR decision - reconfirm 09-10-14: Reconfirm in 86C plenary 13-10-31: SR Reconfirm 03-02-28: FR translation due 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-10-22: Reconfirm SD 2022 20-03-13: SR Decision to revise 20-10-28: Approved for Revision in SC86C RD 2020 SD 2022 | Makoto Shimokozono |
| 62148-13 | Part 13: 12-channel pluggable, parallel transmitter and receiver modules with MPO optical connector | Inactive |  |  |  |  |  |
| 62148-15 | Part 15 : Package interface standard for discrete vertical cavity surface emitting lasers | 06-10 PUB 09-12 3y 2m Ed. 2 13-01-04 PUB 14-05 1y 4m Ed. 3 19-10 PUB |  | 06-05-26: 86C/706/NP circulated 06-09-01: NP closes REJECTED (only 4 experts) 06-10-10: Additional expert nominated. NP ACCEPTED 06-10-13: Discuss and resolve NP comments 07-01-20: CD sent by Mr. Sato 07-02-02: 86C/739/RVN circulated 07-02-02: 86C/744/CD circulated 07-05-04: CD close 07-05-25: 86C/761/CC circulated 07-10-09: Discuss/resolve CD comments 07-10-25: FR translation requested/cannot be provided at CDV stage 07-11-yy: 86C/761A/CC circulated 07-11-30: 86C/796/CDV circulated 08-02-29: CO edited version received 08-05-02: CDV close APPROVED 08-08-22: 86C/861/RVC circulated 08-10-29: Resolve CDV comments 09-03-27: Awaiting comment resolution from PL 08-10-29: Resolve CDV comments 09-03-27: Awaiting comment resolution from PL 09-05-08: 86C/861A/RVC circulated 09-05-05: Request FR translation 09-07-05: FR due- not provided by 09-07-24 09-07-20: FDIS submitted to CO 09-07-28: FDIS registered 09-09-23: Marketing form sent 09-09-25: 86C/928/FDIS circulated 09-11-27: FDIS close Approved |  | 09-12-05: 86C/934/RVD circulated 09-12-15: Published 12-03-12: Decision to revise SD 2019 12-11-08: Request revision to SC86C plenary 13-01-04: 86C/1104/RR circulated 13-01-04: 86C/1105/CD circulated 13-03-08: CD close 13-03-16: Resolve CD comments 13-04-05: 86C/1130/CC circulated 13-04-05: CDV sent to CO 13-06-21: 86C/1131/CDV circulated 13-09-13: CO edited version received 13-09-27: CDV close APPROVED 13-10-31: Proceed to publication 14-02-14: FR translation requested 14-02-21: 86C/1228/RVC circulated 14-03-10: FR received 14-03-25: IS sent to CO 14-03-26: PUB manuscript registered 14-05-20: PUB 17-03-18: SR Defer decision 17-10-03: SR Reconfirmed +2 years NOT DONE 18-10-22: Decision to revise. Approved in SC86C 19-10-18: Reconfirm Ed. 2 for +2 years 19-10-18: Review Ed. 3 CD 19-10-21: Reconfirmed in SC86C SD 2023 19-10-18: 86C/1622/RR circulated 20-03-13: 86C/1647/CDV circulated 20-05-06: CO edited files received 20-06-05: CDV closed with comments 20-06-19: 86C/1677/RVC circulated 20-10-19: Resolved comments 20-11-27: 86C/1677A/RVC circulated 20-12-17: Questions from CO Editor 20-12-21: Answers to CO Editor 21-01-08: 86C/1709/FDIS circulated 21-02-19: FDIS approved without comments 21-02-26: 86C/1712/RVD circulated Ed.2 RD 2021 SD 2023 Ed.3 CDV: 2019-10 FDIS: 2020-06 IS: 2020-08 SD: 24 | S.H. Cho |
| 62148-16 | Part 16: Transmitter and receiver components for LC connector interface | 07-02 PUB 09-08 2y 6m |  | 06-07-07: 86C/716/NP circulated 06-10-13: NP closes 07-02-16: 86C/746/RVN circulated 07-03-24: Discuss NP comments 07-05-25: 86C/764/Q circulated 07-07-06: Q closes 07-07-27: 86C/775/RQ approved. 07-10-09: Review CD 07-10-26: 86C/790/CD circulated 08-02-01: CD closed 08-02-29: Discuss CD comments and CDV draft 08-03-21: 86C/821/CC circulated 08-03-18: FR requested 07-10-09: Review CD 07-10-26: 86C/790/CD circulated 08-02-01: CD closed 08-02-29: Discuss CD comments and CDV draft 08-03-21: 86C/821/CC circulated 08-03-18: FR requested 08-06-20: FR received |  | 08-06-27: 86C/846/CDV circulated 08-10-02: CO edited versions received 08-11-08: CDV close Approved 09-02-13: 86C/876/RVC circulated 09-02-12: Request FR revision 09-02-25: FR cannot be provided 09-02-25: FDIS sent to CO 09-04-24: 86C/884/FDIS circulated 09-06-26: FDIS close APPROVED 09-07-17: 86C/904/RVC circulated 09-08-06: Pub 11-03-06: SR decision - reconfirm. 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Hiroshi Yamamoto |
| 62148-17 | Part 17: Transmitter and receiver components with dual coaxial RF connectors | 11-04 PUB 13-09 2y 5m |  | 10-12-17: 86C/984/NP circulated 11-03-11: NP close 11-03-06: Review any early comments 11-04-08: 86C/997/RVN circulated 11-10-23: Resolve NP comments 11-11-18: Circulate 86C/997A/RVN 11-12-02: 86C/1046/CD circulated 12-02-03: CD close – no comments 12-03-03: Discuss if changes are required for CDV 12-05-16: FR requested 12-05-18: 86C/1068/CC circulated 12-07-17: FR due 12-07-11: FR rcvd 12-07-20: 86C/1078/CDV circulated 12-09-24: CO edited version received 13-01-04: CDV close APPROVED 13-03-16: Resolve CDV comments 13-04-09: FDIS FR requested 13-04-12: 86C/1136/RVC circulated 13-05-21: FR received 13-05-30: FDIS registered |  | 13-06-28: 86C/1165/FDIS circulated 13-09-06: FDIS close APPROVED 13-09-13: 86C/1186/RVD circulated 13-09-25: Published 13-10-01: Liaison received from SC46F 13-12-10: Liaison sent to SC46F 15-10-03: Review liaison activity on SMPM conn. 16-03-19: Review liaison activity (IEC 61169-60) 17-05-15: CD comment resolution in SC46F 17-10-03: IEC 61169-60 in CDM stage 18-03-18: SR No decision 18-10-16: SR 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR No decision 20-10-21: SR Decision to reconfirm +1 year 20-10-28: Reconfirmed in SC86C. SD 2023 RD 2021 SD 2023 | Makoto Shimokozono |
| 62148-18 | Part 18: 40 Gb/s transceivers with FPC electrical interface | 13-06 PUB 14-11 1y 5m |  | 13-02-08: 86C/1122/NP circulated 13-05-10: NP close APPROVED 13-06-14: 86C/1162/RVN circulated 13-08-16: 86C/1181/CD circulated 13-10-18: CD close 13-10-31: Resolve CD comments 14-01-30: CDV sent to CO |  | 14-01-31: 86C/1224/CC circulated 14-04-18: 86C/1227/CDV circulated 14-07-18: CO edited version received 14-07-18: CDV close APPROVED 14-08-01: 86C/1273/RVC circulated No Comments 14-10-08: IS sent to CO 14-10-15: IS registered by CO 14-11-25: PUB 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Hideki Isono |
| 62148-19 | Part 19: Photonic chip scale package | 16-11 PUB 19-05 2y 6m |  | 16-06-10: 86C/1383/NP circulated 16-09-02: NP close APPROVED 16-10-07: Review NP comments 16-11-19: 86C/1419/RVN circulated 16-12-09: 86C/1433/CD circulated 17-03-03: CD close 17-03-18: Resolve CD comments 17-04-28: 86C/1453/CC circulated 17-07-28: 86C/1474/CD circulated 17-09-22: CD close 17-10-03: Resolve CD comments 17-11-10: 86C/1474/CC circulated 18-03-09: CDV received from PL |  | 18-03-18: Review CDV 18-05-25: 86C/1515/CDV circulated 18-07-11: CO edited version received 18-08-17: CDV close APPROVED 18-10-16: Resolve CDV comments 18-11-16: 86C/1557/RVC circulated 18-11-27: FDIS submitted 19-02-15: 86C1574/FDIS circulated 19-03-29: FDIS close APPROVED 19-04-13: 86C/1586/RVC circulated 19-05-02: Published 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Ichiro Ogura |
| 62148-20 | Part 20: PIC packaging and interface standards (PIC-PKG) Withdrawn |  |  |  |  | 16-10-07: Discuss project plan 17-03-18: Review NP draft – No draft available 17-10-03: Tentative PL change 18-10-22: Decision to withdraw PWI | Richard Pitwon |
| 62148-21 | Part 21: PIC packages using silicon fine-pitch ball grid array and silicon fine-pitch land grid array | 17-04 PUB 19-03 1y 11m Ed. 2 20-4 PUB |  | 16-10-07: Discuss project plan 16-12-16: 86C/1437/NP circulated 17-03-10: NP close REJECTED One additional expert needed 17-03-18: Resolve NP comments 17-04-07: 86C/1448/RVN circulated 17-06-21: 86C/1469/CD circulated 17-09-22: CD close 17-10-03: Resolve CD comments 17-11-17: 86C/1491/CC circulated 17-11-18: CDV submitted 18-01-12: 86C/1493/CDV circulated 18-02-06: CO edited version received 18-04-06: CDV close APPROVED 18-09-07: 86C/1538/RVC circulated 18-09-12: FDIS submitted to CO 19-01-04; 86C/1571/FDIS circulated 19-02-15: FDIS close NO COMMENTS 19-02-22: 86C/1577/RVD circulated 19-03-11: Published |  | 19-10-21: Approved for revision in SC86C 20-03-13: Approved for CD 20-04-10: 86C/1663/RR circulated 20-04-10: 86C/1664/CD circulated 20-04-03: CD closed with editorial comments only 20-07-10: 86C/1682/CC circulated 20-07-24: 86C/1684/CDV circulated 20-10-13: CO-edited files received 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2023 20-12-04: CDV closed with editorial comments only 21-02-05: 86C/1710/RVC circulated 21-07 Forecast Publication Ed 1: RD 2021 SD 2023 Ed 2: CDV: 2020-11-06 FDIS: 2021-04-23 IS: 2021-11-26 | Hideki Isono |
| 62148-XX | Part XX: 25 Gbit/s directly modulated laser packages with temperature control unit |  |  |  |  | 20-10-28: New project approved in SC86C | Ge Zhang |
| 62149 | Fibre optic active components and devices - Performance standards - |  |  |  |  |  |  |
| 62149-1 | Part 1: General and guidance | 01-07 PUB 04-01 2y 6m Ed. 2 11-6 PUB 11-12 6m |  | 00-12-01: 86C/304/NP circulated. 01-03-02: NP close. 01-03 mtg: approved for CD and without comment (error). 01-07-06: 86C/319/RVN and 86C/320/CD circulated. 01-10-12: CD close. 01-11-30: 86C/387/CC circulated. 02-04 mtg: comments were discussed. 02-06-17: sent reminder to PL (and WG S&C) 02-06-18: AS to reformat and send for translation. 02-07-10: sent for CDV and for translation; FR promised for 02-12. 02-07-19: 86C/456/CDV circulated. 02-12-20: CDV close. Approved 01-30-03 86C/517/RVC circulated 03-03-28: Discuss RVC comments in WG 03-04-25: 86C/517A/RVC circulated 03-05-03: CO edited version sent to PL 03-06-18: Reminder sent to PL. 03-08-29: 86C/567/FDIS circulated 03-09-19: Marketing Form sent to CO 03-10-31: FDIS closes 03-10-08: Editorial errors reviewed and will be submitted to CO by sec. 03-10-31: 86C/580/RVD circulated PASSED 04-04-21: Corrigendum 1 published 08-02-29: Discuss SRR decision |  | 08-10-29: Make SRR decision 09-03-02 Request revisable file from CO 09-03-04: Revisable file sent to PL. 09-03-27: SRR decision to revise 10-10-11: Small revision agreed 11-01-04: CO agrees that a revision is appropriate 11-06-09: FR requested 11-08-09: FR due 11-06-17: 86C/1015/RR circulated 11-06-24: 86C/1016/CDV circulated 11-08-31: CO edited version received 11-09-30: CDV close APPROVED. No comments 11-10-14: 86C/1037/RVC circulated 11-10-14: FDIS sent to CO 11-11-02: IS sent to CO 11-11-04: 86C/1037A/RVC circulated 11-12-07: Published 14-03-08: SR: No decision 14-11-06: SR Reconfirm 17-03-18: SR Defer decision 17-10-03: SR: Reconfirm +2 years 19-03-08: Maintenance review Reconfirm +1 yr 19-10-21: Reconfirmed in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Richard Pitwon |
| 62149-2 | Part 2: 850 nm discrete vertical cavity surface emitting laser devices | 07-02 PUB 09-07 2y 5m Ed. 2. 13-12 PUB 14-05 5m |  | 98-12-11: 86/164/NP circulated. Further development needed. 01-10 mtg: set to stage 0 until WD is available. 06-03-04: Discuss proposal 06-05-26: 86C/707/NP circulated 06-09-01: NP closes REJECTED (only 4 experts) 06-10-10: Additional expert nominated. NP ACCEPTED 06-10-13: Discuss and resolve NP comments 07-01-20: CD sent by Mr. Sato 07-02-02: 86C/740RVN circulated 07-02-07: Clarification on references requested from Mr. Sato 07-03-24: Discuss sec. comments on CD draft 07-05-01: Revised draft received from PL 07-06-01: 86C/767/CD circulated 07-09-07: CD closed 07-10-09: Discuss and resolve CD comments 07-10-30: CC to be provided 07-10-25: FR translation requested/cannot be provided at CDV stage 07-11-23: 86C/799/CC circulated 07-11-30: 86C/800/CDV circulated 08-02-03: CO edited version received 08-05-02: CDV close APPROVED 08-05-20: RVC sent to PL 08-05-21: 86C/843/RVC circulated |  | 08-10-29: Resolve CDV comments. 09-02-13: 86C/843A/RVC circulated 09-02-26: FDIS sent to CO 09-04-29: 86C/886/CDV circulated 09-07-10: FDIS close APPROVED 09-07-17: 86C/914/RVD circulated 09-07-16: PUB 12-03-03: SR decision – revise 12-11-08: Request revision to SC86C plenary 13-12-21: 86C/1104/RR circulated 13-01-04: 86C/1105/CD circulated 13-03-08: CD close 13-03-16: Resolve CD comments 13-04-12: 86C/1140/CC circulated 13-06-21: 86C/1146/CDV circulated 13-09-12: CO editors comments received 13-09-27: CDV close APPROVED 13-10-31: Review PUB draft 14-02-14: French requested 14-02-21: 86C/1229/RVC circulated 14-03-10: FR received 14-03-25: IS sent to CO 14-03-28: PUB manuscript registered 14-05-30: PUB 19-10-18: Maintenance review Reconfirm +2 yrs. 19-10-21: Reconfirmed in SC86C SD 2023 RD 2021 SD 2023 | S.H. Cho |
| 62149-3 | Part 3: 2.5 Gbit/s modulator integrated laser diode modules Ed. 2 Part 3: Modulator-integrated laser diode transmitters for 2,5-Gbit/s to 40-Gbit/s fibre optic transmission systems | 99-04 PUB 04-01 4y 9m Ed. 2 13-01 PUB 14-05 1y 5m Ed. 3 17-12 PUB 20-07 2y 8m |  | 00-07-14: 86C/284/CD circulated. 00-10-16: CD close. 01-03 mtg: approved for 2CD. 01-05-10: PL sent revision. 01-08-17: 86C/351/CC and 86C/352/CD circulated. 01-11-23: CD close. 02-02-22: 86C/402/CC circulated. 02-04 mtg: comments were discussed. 02-06-25: reminder and pre-CDV sent to PL. 02-09-13: 86C/467/CDV circulated 03-02-14: CDV close 03-02-28: 86C/523/RVC circulated 03-03-28: Discuss RVC comments in WG4 meeting 03-04-xx: 86C/523A/RVC circulated 03-07-15 FR due 03-07-23: 86C/575/FDIS sent to CO. FR and EN 03-10-10: 86C/575/FDIS circulated 03-12-12: FDIS closes 03-12-15: 86C/584/RVD circulated PASSED 08-02-29: SRR revision to revise 08-03-28: Draft of Ed. 2 received from Sato-san 09-03-27: SRR decision to reconfirm 09-10-14: Reconfirm in 86C plenary 12-03-03: SR decision – to revise 12-11-08: Request revision to SC86C plenary 13-01-25: 86C/1115/RR circulated 13-01-25: 86C/1116/CD circulated 13-04-26: CD close 13-05-03: 86C/1152/CC circulated 13-07-19: 86C/1157/CDV circulated 13-10-04: CO edited versions received 13-10-25: CDV close APPROVED 13-10-31: Review CDV comments – none received 14-02-14: French requested 14-02-21: 86C/1230/RVC circulated 14-03-26: PUB manuscript sent to CO 14-03-18: PUB manuscript registered 14-05-30: PUB |  | 17-03-18: SR decision to revise 17-10-03: Review 2nd ed. Draft 17-12-08: 86C/1497/RR circulated 17-12-08: 86C/1500/CD circulated 18-03-02: CD close 18-03-18: Review CD comments 18-05-06: 86C/1517/CC circulated 18-06-08: 86C/1533/CD circulated 18-08-31: CD close 18-10-16: Resolve CD comments 18-11-16: 86C/1558/CC circulated 18-11-30: 86C/1558A/CC circulated 18-11-30: 86C/1569/CD circulated 19-02-22: CD close 19-03-08: Resolve CD comments 19-05-10: 86C/1600/CC circulated 19-07-12: 86C/1609/CD circulated 19-10-04: CD close 19-10-18: Resolve CD comments 19-10-21: Reconfirmed in SC86C Ed. 2 SD 2023 19-10-25: 86C/1623/CC circulated 19-12-13: 86C/1628/CDV circulated 20-01-17: CO edited version received 20-03-06: CDV closed with comments 20-03-13: Resolve CDV comments 20-03-27: 86C/1658/RVC circulated 20-04-08: FDIS registered by CO 20-05-01: 86C/1666/FDIS circulated 20-06-12: FDIS approved with comments 20-06-19: 86C/1676/RVD circulated 20-07-07: Published 20-11-20: Corrigendum submitted to CO 21-01-19: Questions from CO Editor 21-02-18: I62149-3:2020/COR1:2021 published RD 2023 SD 2025 | Makoto Shimokozono |
| 62149-4 | Part 4: 1300-nm transceivers for Gigabit Ethernet applications | 99-04 PUB 03-01 2y 9m Ed. 2 09-07 Pub 10-04 9m |  | 00-07-14: 86C/283/CD circulated. 00-10-16: CD close. 01-03 mtg: approved for CDV. 01-03-17: PL sent file. 01-06-26: sent for translation. 01-08-17: 86C/353/CC circulated. 01-08-22: FR promised by 30-09-01. 01-07-01: 86C/373/CDV circulated, EN-only. 01-09-18: FR received. 02-01-24: EN formatted received from CO. 02-02-08: CDV close. 02-02-22: 86C/416/RVC circulated. 02-04 mtg: comments were discussed. 02-06-17: sent reminder to PL (and WG S&C) 02-06-26: AS to reconcile. 02-07-11: sent for FDIS 02-09-18: Answers sent to CO editor 03-01-16: Question sent to Mr. Ohki re reference 02-09-27: 86C-477-FDIS circulated. 02-11-29: FDIS close. 02-12-06: 86C/497/RVD circulated. Passed 03-02-03: Corrigendum sent to CO |  | 07-10-09: Decision to revise 07-10-19: Revisable file sent to convenor 08-02-29: Discuss availability of Ed. 2 draft 08-10-29: Discuss availability of Ed. 2 draft 09-03-27: Discuss availability of Ed. 2 draft 09-06-01: Rev. 2 draft received from PL 09-06-23: FR requested Cannot be provided 09-07-10: 86C/911/SRR circulated 09-07-17: 86C/912/CDV circulated 09-12-08: CO edited version received 09-12-18: CDV close Approved, No Comments 10-02-22: FR requested 10-02-23: FR received 10-02-23: IS sent to CO 10-02-26: 86C/949/RVC circulated 10-04-29: Pub 13-10-31: SR No decision 14-03-08: SR: Reconfirm SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR decision to revise 20-10-28: Approved for Revision in SC86C RD 2020 SD 2022 | Eiji Tsumura |
| 62149-5 | Part 5: ATM-PON transceivers with LD driver and CDR ICs | 99-04 PUB 03-09 3y 5m Ed. 2 08-02 PUB 09-08 1y 6m Ed. 3 19-04 PUB 20-08 1y 4m |  | 00-07-14: 86C/282/CD circulated. 00-10-16: CD close. 01-03 mtg: approved for 2CD. 01-05-18: PL sent revision. 01-07-06: 86C/321/CC and 86C/322/CD circulated. 01-10-12: CD close. 01-11-30: 86C/388/CC circulated. 01-12-12: sent to AS for translation. 01-12-21: 86C/388A/CC circulated. 02-02-12: translation expected 02-03-18: comments and text sent to PL. 02-04 mtg: comments discussed. 02-05-15: PL sent file; older one. 02-06-10: correct pre-CDV received from PL; sent for translation. 02-06-28: 86C/449/CDV circulated, EN-only. 02-08: FR expected. 02-11-29: CDV close 03-01-10: 86C/501/RVC circulated 03-01-17: FDIS sent to CO ASKED TO HOLD 03-01-17: FR based on CDV received 03-01-21: Request FR update to FDIS 03-01-27: FR FDIS received 03-03-18: Questions from CO 03-03-28: Discuss CO questions at WG4 meeting 03-04-14: Answers sent to CO Editor, Mr. Dumay 03-04-24: Mr. Dumay’s editing complete 03-06-13: 86C/546/FDIS circulated 03-08-15: FDIS closes 03-08-22: 86C/566/RVD circulated PASSED 07-03-24: Defer SRR decision to next meeting 07-05-09: Ed. 1 revisable file sent to Mr. Sato 07-10-08: Decision to revise 07-10-19: Revisable file sent to convenor |  | 07-11-13 FR requested 08-01-13: FR due –not received 08-02-13: FR received 08-02-15: 86C/813/SRR circulated 08-02-22: 86C/814/CDV circulated 08-04-14: CO edited versions received 08-07-28: CDV close APPROVED 08-08-15: 86C/857/RVC circulated 09-03-06: 86C/857A/RVC circulated 09-04-03: 86C/891/FDIS submitted to CO 09-05-22: 86C/891/FDIS circulated 09-07-22: FDIS close Approved 09-08-11: Published 11-03-06: SR decision - reconfirm. 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Decision to revise 18-09-04: Revisable file sent to PL 18-10-16: Review Ed. 3 CD 18-10-22: Propose revision in SC86C 19-03-08: Review Ed. 3 CD 19-04-12: 86C/1589/RR circulated 19-04-19: 86C/1591/CD circulated 19-07-12: CD close with comments 19-09-20: 86C/1516/CC circulated 19-10-18: Resolve CD comments 19-10-21: Reconfirmed in SC86C Ed. 2 SD 2023 19-10-25: 86C/1616A/CC circulated 19-12-13: 86C/1627/ CDV circulated 20-01-21: CO edited version received 20-03-06 CDV closed with comments 20-03-13: Resolve CDV comments 20-03-27: 86C/1659/RVC circulated 20-04-08: FDIS registered by CO 20-04-15: Questions from CO Editor 20-04-16: Response to CO Editor 20-05-08: 86C/1667/FDIS circulated 20-06-19: FDIS closed with comments 20-06-26: 86C/1668/RVD circulated 20-08-18: Published RD 2023 SD 2025 | Makoto Shimokozono |
| 62149-6 | Part 6: 650-nm 250-Mbit/s plastic optical fibre transceivers | 99-04 PUB 03-09 3y 5m withdrawn |  | 00-07-14: 86C/281/CD circulated. 00-10-16: CD close. 01-03 mtg: approved for 2CD. 01-05-10: PL sent revision. 01-08-31: 86C/364/CC and 86C/365/CD circulated. 01-11-30: CD close. 02-02-22: 86C/404/CC circulated. 02-04 mtg: comments discussed. 02-05-15: PL sent files; older ones. 02-06-25: reminder and pre-CDV sent to PL 02-07-31: message sent to PL. 02-09-13: 86C/469/CDV circulated 03-02-14 :CDV close 03-02-28: 86c/524/RVC circulated 03-03-18:Question from CO |  | 03-03-28: Discuss CO questions in WG4 meeting - FR promised 03-04-15: 86C/544/fdis sent to CO 03-06-13: 86C/544/FDIS circulated 03-08-15: FDIS closes 03-08-22: 86C/564/RVD circulated PASSED 08-02-29: SRR decision to revise 08-03-28: Draft of Ed. 2 received from Sato-san 09-03-27: SR decision- reconfirm 09-10-14: Reconfirm in SC86C plenary 13-10-31: SR review Reconfirm 16-03-19: SR Withdraw 16-10-12: Withdraw in SC86C 16-12-09: 85C/1431/RR to withdraw 16-12-31: Withdrawal RD 2016, SD 2018 | Makoto Shimokozono |
| 62149-7 | Part 7: 1310 nm discrete vertical cavity surface emitting laser devices | 10-10 PUB 12-03 1y 5m |  | 10-06-11: 86C/962/NP circulated 10-09-17: NP close REJECTED, need an additional expert 10-10-28: NP approved 10-10-10: Resolve NP comments 10-12-23: RVN and CD sent to CO 11-01-07: 86C/989/RVN circulated 11-01-07:: 86C/990/CD circulated 11-03-11: CD close 11-03-05: Discuss partial CD comments 11-05-25: FR requested 11-05-27: 86C/1007/CC circulated 11-07-01: 86C/1021/CDV circulated (EN only) 11-07-22: FR CDV circulated |  | 11-10-03: CO edited versions received 11-10-07: CDV close APPROVED No comments 11-10-23: Resolve CDV comments 11-11-28: Received IS draft from PL 11-12-02: 86C/1021/RVC circulated 11-12-05: FR IS requested 12-01-25: FR received 12-01-26: IS sent to CO 12-03-29: PUB 14-03-08: SR: Reconfirm SD 2019 17-03-18: SR Defer decision 17-10-03: SR Reconfirm +2 years 19-10-18: Maintenance review Reconfirm 19-10-21: Reconfirmed in SC86C SD 2023 RD 2021 SD 2023 | S.H. Cho |
| 62149-8 | Part 8: Seeded reflective semiconductor optical amplifier devices | 12-10 PUB 14-04 1y 6m |  | 12-06-22: 86C/1075/NP circulated 12-09-28: NP close APPROVED 12-10-26: 86C/1093/RVN circulated 12-11-07: Resolve NP comments 13-01-04: 86C/1101/CD circulated 13-03-08: CD close 13-03-16: Resolve CD comments 13-04-12: 86C/1137/CC circulated 13-06-21: 86C/1144/CDV circulated 13-09-09: CO edited version received 13-09-27: CDV close APPROVED |  | 13-10-31: Review PUB draft 14-01-24: 86C/1221/RVC circulated 14-01-29: FR requested 14-02-24 FR received 14-03-03: IS sent to CO 14-03-07: PUB manuscript registered by CO 14-04-20: Published 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Han Hyub Lee |
| 62149-9 | Part 9: Seeded reflective semiconductor optical amplifier transceivers | 12-10 PUB 14-04 1y 6m |  | 12-06-22: 86C/1076/NP circulated 12-09-28: NP close APPROVED 12-10-26: 86C/1094/RVN circulated 12-11-07: Resolve NP comments 13-01-04: 86C/1102/CD circulated 13-03-08: CD close 13-03-16: Resolve CD comments 13-04-12: 86C/1138/CC circulated 13-06-21: 86C/1145/CDV circulated 13-09-12: CO editor’s comments received 13-09-27: CDV close APPROVED |  | 13-10-31: Review PUB draft 14-01-24: 86C/1222/RVC circulated 14-01-29: FR requested 14-02-27 FR received 14-03-03 IS sent to CO 14-03-07: PUB manuscript registered by CO 14-04-20: Published 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Han Hyub Lee |
| 62149-10 | Part 10: RoF (Radio over Fibre) transceivers for mobile front-haul | 16-11 PUB 18-11 27 0m |  | 16-03-19: Review NP draft 16-07-01: 86C/1393/NP circulated 16-09-23: NP close APPROVED 16-10-07: Review NP comments 16-11-04: 86C/1413/RVN circulated 17-03-18: Review CD and TC103 comments 17-06-09: 86C/1467/CD circulated 17-09-01: CD close |  | 17-10-03: Resolve CD comments 17-10-11: 86C/1486/CC circulated 18-02-02: 86C/1501/CDV circulated 18-04-27: CDV close APPROVED 18-05-25: 86C/1531/RVC circulated 18-07-01: IS submitted 18-11-07: Publication 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Seung-Hyun Cho |
| 62149-11 | Part 11: Photonic Chip Scale Packaging | 17-04 PUB 20-04 3y 0m |  | 16-10-07: Discuss project plan 16-12-09: 86C/1434/NP circulated 17-03-03: NP close REJECTED One additional expert needed 17-03-18: Resolve NP comments 17-04-07: 86C/1447/RVN circulated 17-06-30: 86C/1471/CD circulated 17-09-22: CD close 17-10-03: Resolve CD comments 17-11-11: 86C/1487/CC circulated 17-12-08: 86C/1499/CD circulated 18-03-02: CD close 18-03-18: Resolve CD comments 18-04-06: 86C/1513/CC circulated 18-04-13: 86C/1519/CD circulated |  | 18-07-06: CD close 18-10-16: Resolve CD comments 18-11-16: 86C/1559/CC circulated 18-11-23: 86C/1566/CD circulated 19-02-15: CD close 19-03-08: Resolve CD comments 19-04-26: 86C/1593/CC circulated 19-06-21: 86C/1596/CDV circulated 19-08-26: CO-edited version received 19-09-13: CDV close APPROVED. No Comments. No need for FDIS stage 19-09-20: 86C/1615/RVC circulated 19-10-18: Review IS 19-11-01: IS submitted 19-12-12: IS questions from CO addressed 20-04-28: Published 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Ichiro Ogura |
| 62149-XX | Part XX: DFB-LD TOSA for RoF based mobile fronthaul |  |  |  |  | 20-10-28: New project approved in SC86C | Seung-Hyun Cho |
| 62150 | Fibre optic active components and devices – Basic test and measurement procedures - |  |  |  |  |  |  |
| 62150-1 | Part 1: General and guidance | 02-07 Pub 05-04 2y 9m |  | 00-08-25: 86C/278/NP circulated. 00-11-30: NP close; 4 experts: DE, JP, USA, UK. 01-03 mtg: error discovered: this was marked 287/NP; decided to review comments at next meeting. Not possible to be approved. 01-07-09: draft RVN and text sent to PL to incorporate comments. 01-07-20: 86C/339/RVN circulated 01-10 mtg: PL will circulate a revised draft 02-03-18: sent to CO for second NP. 02-04-05: 86C/427/NP circulated. 02-07-05: NP close. 02-09-11: 86C/472/RVN circulated 02-10-23: RVN discussed in WG 03-06-19: Reminder sent to PL 03-08-15: 86C/472A/RVN circulated 03-08-22: 86C/562/CD circulated 03-11-28: CD closes 03-12-05: 86C/583/CC circulated |  | 04-02-28: Comments resolved in WG meeting 04-03-10: FR translation requested 04-03-12: 86C/583A/CC circulated 04-05-21: 86C/615/CDV circulated 04-10-21: CDV closes PASSED 04-11-05: 86C/638/RVC circulated 04-12-06: FDIS sent to CO 05-01-20: Responses to CO questions sent 05-02-11: 86C/657?FDIS circulated 05-04-15: FDIS closes APPROVED 05-04-22: 86C/662/RVD circulated 08-02-29: Discuss SRR decision 08-10-29: Make SRR decision 09-03-02 Request revisable file from CO 09-03-04: Revisable file sent to PL. 09-03-27: Decision to revise 10-10-11: Decision to reconfirm +5 yrs 13-10-31: SR No decision 14-11-08: SR: Reconfirm SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Robert Musk |
| 62150-2 | Part 2: ATM-PON transceivers | 02-07 PUB 04-11 2y 4m Ed. 2 09-09 Pub 10-12 1y 3m |  | 01-10 mtg: NWP discussed. 01-01-21: WD received from PL. 02-02-04: sent to AS for formatting; received back. 02-03-18: sent to CO for NP. 02-04-05: 86C/428/NP circulated. 02-07-05: NP close. 02-09-11: 86C/473/RVN circulated 02-10-23: RVN discussed in WG 03-01-10: 86C/503/CD circulated 03-01-21: 86C/503A/CD circulated 03-04-11: CD closes 03-04-18: 86C/539.CC circulated 03-06-25: FR translation requested 03-08-28: FR translation received 03-08-29: 86C/569/CDV sent to CO 03-09-12: 86C/569/CDV circulated 04-02-13: CDV closes PASSED 04-02-28: Discuss RVC in WG meeting 04-04-31: 86C/610/RVC circulated 04-05-14: FDIS sent to CO 04-06-21: Answers provided to CO editor 04-07-02: 86C/624/FDIS circulated 04-09-03: FDIS closed. PASSED 04-09-10: 86C/633/RVD circulated 07-10-09: Decision to revise 07-10-19: Revisable file sent to convenor. |  | 08-02-08: Revisable file sent to PL 08-04-02: Ed.2 draft received from PL 08-10-29: Discuss CD draft 09-09-15: FR requested 09-09-23: Marketing form sent 09-09-25: Circulate 86C/929/SRR 09-09-25: Circulate 86C/930/CDV 10-01-25: CO edited version received 10-02-10: FR received 10-02-26: CDV close APPROVED 10-03-19: Resolve CDV comments 10-06-01: FDIS draft received from ass’t sec 10-07-16: 86/968/RVC circulated 10-07-16: FDIS sent to CO 10-09-17: 86C/974/FDIS circulated 10-11-10: Send any editorial corrections to CO 10-11-17: FDIS close APPROVED 10-11-26: 86C/977/RVD circulated 10-12-09: Published 13-03-16: SR Reconfirm 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Makoto Shimokozono |
| 62150-3 | Part 3:Optical power variation induced by mechanical disturbance in optical connectors and transceiver Interfaces | 07-09 PUB 12-07 4y 10m Ed. 2 13-06 PUB 15-5 1y 11m |  | 07-04-10: Draft NP sent to WG 07-05-15: Deadline for WG comments 07-05-25: 86C/765/NP circulated 07-09-07: NP closes APPROVED 07-10-09: Discuss comments 07-10-25: 86C/789/RVN circulated 08-02-29: Discuss CD draft 08-10-29: Discuss nest steps 09-03-27: Discuss nest steps 09-08-20: >4 mo. dly. New schd. req. from SMB 09-12-11: 86C/938/CD circulated 10-02-15: CD close 10-02-26: 86C/950/CC circulated 10-03-19: Resolve CD comments 10-06-25: 86C/950A/circulated 10-06-25: 86C/966/CD circulated 10-09-03: CD close 10-09-10: 86C/972/CC circulated 10-10-10: Resolve CD comments 10-03-01: CDV draft received from PL 11-03-05: Review CDV draft 11-04-07: French translation requested 11-04-08: 86C/972A/CC circulated 11-05-31: French received 11-06-06: French translation due 11-06-10: 86C/1010/CDV circulated 11-06-14: New schedule approved by SMB 11-09-16: CDV close APPROVED 11-10-10: CO editor’s versions received 11-10-23: Discuss CDV comments 11-12-07: CO: Must be RDIS by 2012-10-26 11-12-16: 86C/1052/RVC circulated 12-01-23: FR received |  | 12-01-23: FDIS sent to CO 12-03-30: 86C/1061/FDIS circulated 12-06-01: FDIS close APPROVED 12-06-08: 86C/1072/RVD circulated 12-07-15: Published 13-03-16: Ed. 2 CD reviewed 13-05-10: 86C/1153/Q circulated 13-06-21: Q close APPROVED 13-06-28: 86C/1169/RQ circulated 13-06-28: 86C/1171/RR circulated 13-06-28: 86C/1172CD circulated 13-10-04: CD close 13-10-31: Review CD comments 14-01-31: 86C/1223/CC circulated 14-04-18: 86C/1226/CDV circulated 14-07-17: CO edited version received 14-07-18: CDV close APPROVED 14-08-01: 86C/1272/RVC circulated 14-11-06: Resolve CDV comments 14-12-07: 86C/1272A/RVC circulated 14-12-10: FDIS sent to CO 15-01-19: FDIS registered 15-02-20: 86C/1311/FDIS circulated 15-04-24: FDIS close APROVED 15-05-01: 86C/1330/RVD circulated 15-05-07: PUB 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Hideki Isono |
| 62150-4 | Part 4: Relative intensity noise using a time-domain optical detection system | 07-02 PUB 09-11 2y 9m |  | 07-10-09: Discuss initial draft 07-10-26: 86C791/NP circulated 07-02-01: NP closed- REJECTED – needs an additional expert 07-02-07: Additional expert from Germany. NP APPROVED 08-02-29: Discuss NP comments 08-03-06: 86C/815/RVN circulated 08-03-07: 86C/816/CD circulated 08-06-13: CD closes 08-10-29: Discuss CC and CDV draft 08-12-19: 86C/872/CC circulated 08-12-18: FR requested – cannot be provided |  | 09-01-16; 86C/873/CDV circulated. EN only 09-06-19: CDV close APPROVED 09-07-03: 86V/903/RVD circulated 09-07-26: FDIS sent to CO 09-07-28: FDIS registered 09-08-28: 86C/918/FDIS circulated 09-09-03: Marketing form submitted 09-10-30: FDIS close 09-11-20: Published 11-03-06: Discuss SRR decision 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-10-16: Reconfirm +2 years 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 |  |
| 62150-5 | Part 5: Wavelength channel tuning time of tuneable transmitters | 14-11 PUB 17-05 2y 6m |  | 14-03-08: Review draft 14-07-11: 86C/1268/NP circulated 14-10-17: NP close APPROVED 14-11-06: Resolve NP comments 14-11-14: 86C/1279/RVN circulated 15-01-09: 85C/1299/CD circulated 15-03-13: CD close 15-03-21: Review CD comments 15-05-01: 86C/1327/CC circulated 15-06-12: 86C/1333/CD circulated 15-09-18: CD close 15:10-03: Resolve CD comments 15-10-16: 86C/1349/CC circulated |  | 15-11-19: PDF sent to PL to review 16-01-29: 86C/1356/CDV circulated 16-01-18: FR received 16-03-14: CO edited version received 16-04-29: CDV close APPROVED 16-10-07: Review CDV comments 16-11-04: 86C/1412/RVC circulated 16-11-15: FR requested WILL TRANSLATE 17-01-15: FR due 17-01-13: FR received 17-01-27: 86C/1440/FDIS circulated 17-03-10: FDIS close APPROVED 17-03-28: 86C/1445/RVD circulated 17-05-11: Published 19-10-18: Maintenance review Reconfirm 19-10-21: Reconfirmed in SC86C SD 2023 RD 2021 SD 2023 | Jie Hyun Lee. |
| 62150-6 | Part 6: Universal mezzanine boards for test and measurement of photonic devices | PWI |  |  |  | 20-03-13: Review draft 20-04-10: 86C/1662/NP circulated 20-07-03: NP close, rejected for lack of experts 20-07-23: Two additional experts nominated 20-07-23: NP APPROVED 20-07-24: 86C/1686/RVN circulated 20-10-21: Resolved comments 20-11-06: 86C/1686A/RVN circulated 20-12-11: 86C/1706/CD circulated 21-03-05: CD closed with editorial comments CD: 2020-12 CDV: 2021-12 IS: 2022-12 | Richard Pitwon |
| 62572 | Fibre optic active components and devices – Reliability standards |  |  |  |  |  |  |
| 62572-1 | Part 1: General and guidance |  |  | PWI |  |  | Mitsuo Fukuda |
| TR 62572-2 (formerly 61751-2) | Technical report on laser module degradation | 07-05 PUB 08/09 1y 4m 1y4m |  | 06-03-04: Draft reviewed in WG 06-10-07: Revised draft sent to WG 06-10-13: Review draft 07-01-03: 86C/738/NP circulated 07-04-06: NP closes 07-05-25: 86C/766/RVN circulated 07-08-10: 86C/779/CD circulated 07-11-16: CD closes 08-02-08: 86C/810/CC circulated 08-04-04: 86C/833/DTR 08-04-09: Edited version received from CO 08-06-06: DTR close APPROVED |  | 08-06-10: Request to PL to confirm changes 08-06-15: Changes confirmed 08-07-04: 86C/847/RVC circulated 08-07-10: FR requested. Cannot be provided 08-07-17: TR sent to CO 08-09-01: Published 11-03-06: Discuss SRR decision. To reconfirm. 16-03-19: SR Reconfirm SD 2020 16-10-12: Reconfirm in SC86C SD 2020 18-03-18: SR decision to revise 18-10-22: Reconfirm +2 years 20-03-13: SR Reconfirm for +10 years 20-10-21: SR Decision to reconfirm +10 years 20-10-28: Reconfirmed in SC86C. SD 2032 RD 2030 SD 2032 | Mitsuo Fukuda |
| 62572-3 (formerly 61751-3) | Laser modules used for telecommunication | 08-05 PUB 11-11 3y 6m Ed 2 13-01 PUB 14-06 1y 5m Ed. 3 15-01 16-02 1y 1m |  | 06-10-13: Review draft 07-03-24: Review draft 07-10-09: On hold until 86C/779/CD closes and number is assigned 07-10-09: On hold until 86C/779/CD closes and number is assigned 08-02-08: 86C/811/NP circulated 08-05-09: NP close APPROVED 08-05-23: 86C/844/RVN circulated 08-10-29: Resolve NP comments 09-03-13: 86C/844A/RVN 09-08-21: 86C/919/CD circulated 09-11-27: CD close 10-02-26: 86C/947/CC circulated 10-03-19: Resolve CD comments 10-04-25: CDV draft received from WG4 sec 10-07-16: 86C/947A/CC circulated 10-07-16: French requested 10-08-31: French received 10-09-10: 86C/971/CDV circulated 10-11-20: CO edited version received 11-02-11: CDV close 11-03-05: Comments resolved 11-05-27: 86C/1005/RVC circulated 11-05-27: French requested 11-05-31: French received 11-08-01: French due 11-06-06: FDIS registered 11-07-23: 86C/1022/FDIS circulated 11-09-23: FDIS close APPROVED 11-10-30: 86C/1035/RVD circulated 11-10-23: Resolve FDIS comments 11-11-06: Harmonized French version requested 11-11-28: IS sent to CO |  | 11-11-24: Published Note typographical errors for Ed. 2 12-11-08: Request early revision at SC86C 13-01-04: 86C/1112/RR circulated 13-01-04: 86C/1113/CD circulated 13-03-08: CD close 13-03-16: Resolve CD comments 13-04-12: 86C/1134/CC circulated 13-06-21: 86C/1143/CDV circulated 13-09-03: CO edited version received 13-09-27: CDV close APPROVED 13-10-31: Discuss CDV comments 13-11-22: 86C/1194/RVC circulated 14-01-29: Request FR FDIS 14-02-05: FR received 14-02-05: FDIS sent to CO 14-03-14: FDIS circulated 14-05-16: FDIS close APPROVED 14-05-23: 86C/1259/RVD circulated 14-06-20: Published 14-11-06: Discuss possible corrigendum 15-01-16: 86C/1301/RR circulated 15-03-27: 86C/1302/CDV circulated 15-06-24: CO edited version received 15-07-03: CDV close APPROVED 15-08-28: 86C/1345/RVC circulated 15-10-03: Review IS (editorial changes only) 15-10-16: IS sent to CO 15-12-22: FR due Not provided. 16-02-18: Published 18-03-18: SR Reconfirm for +2 years 18-10-22: Reconfirm in SC86C SD 2022 20-03-13: SR No decision 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Makoto Shimokozono |
| 62572-4 | Guideline for optical connector end-face cleaning methods for receptacle style optical transceivers | 13-02 PUB 13-11 9 m Ed. 2 19-11 PUB 20-09 10 m |  | 13-02-08: 86C/1119/DC circulated 13-03-22: DC close 13-04-10: FR requested 13-04-12: 86C/1132/INF circulated 13-04-26: 86C/1146/DTR circulated 13-06-28: DTR close APPROVED 13-08-23: 86C/1182/RVC circulated 13-08-28: TR sent to CO 13-09-03: PUB manuscript registered 13-11:15: Published 18-03-18: SR decision to revise 18-10-22: Propose revision in SC86C 18-11-16: 96C/1556/Q circulated 19-02-15: Q close 19-02-22: 86C/1576/RQ circulated 19-03-08: Review Q comments 19-10-18: Review Ed. 2 CD |  | 19-10-21: Reconfirmed in SC86C SD 2023 19-11-01: 86C/1632/CD circulated 20-01-24: CD closed with comments 20-02-07: 86C/1649/CC circulated 20-03-13: Resolve comments 20-03-20: 86C/1649A/CC circulated 20-03-24: DTR submitted 20-04-03: 86C/1661/DTR circulated 20-04-30: CO-edited files received 20-05-30: DTR closed with comments 20-07-07: Comments resolved via correspondence 20-07-10: 86C/1681/RVDTR circulated 20-09-08: Published RD 2023 SD 2025 | Takashi Shibuya |
| 63072-1 | Photonic integrated circuits – Part 1: Introduction and roadmap for standardization | 16-07 PUB 17-05 10m |  | 16-07-29: 86C/1401/CD circulated 16-09-23: CD close 16-10-07: Review CD comments 16-11-11: 86C/1423/CC circulated 16-11-16: DTR sent to CO 16-11-17: FR requested 16-11-22: Will not be translated 16-11-25: 86C/1428/DTR circulated |  | 17-01-20: DTR close APPROVED 17-02-17: 86C/1441/RVDTR circulated 17-02-18::TR uploaded to CO 17-05-11: Published 19-03-08: Maintenance review Reconfirm, +1 yr 19-10-21: Reconfirmed in SC86C SD 2022 20-03-13: SR Reconfirm for +2 years 20-10-21: SR Decision to reconfirm +2 years 20-10-28: Reconfirmed in SC86C. SD 2024 RD 2022 SD 2024 | Richard Pitwon |

----------------------------------------------------------------